| Change Request | Your Reference Number CHG-2017-0001 |
| --- | --- |
| Risk Level 1 | Change Type Standard |
| Summary of the change There are currently problems with spurious ice in the OSI SAF sea ice concentration product, as described in incidents INC-2016-0085 and INC-2016-0087. A new, corrected, parallel version of the sea ice data is being produced by OSI SAF. We plan to change the following products to use the corrected version of the OSI SAF sea ice: SST_GLO_SST_L4_NRT_OBSERVATIONS_010_001 (OSTIA) SST_GLO_SST_L4_NRT_OBSERVATIONS_010_005 (GMPE) SST_GLO_SST_L4_NRT_OBSERVATIONS_010_014 (OSTIA diurnal) | Submission Date 3 January 2017 |
|  | Requester (Name) Emma Fiedler |
|  | Requester (CMS Element) OSI |
|  | Requester (Email) emma.fiedler@metoffice.gov.uk |
| Justification for change (continue on additional sheet or attach document as necessary) Major problems in the operational OSI SAF sea ice product in the Baltic and around Iceland are causing issues for users. OSI SAF have produced a parallel sea ice feed which corrects these issues. This change request is to use this data operationally in OSTIA and GMPE products. |
| Quality Likely Impact (continue on additional sheet or attach document as necessary – Reminder: if product quality impacted, the related QuID should be updated and delivered) This will improve the quality of the sea ice concentration in OSTIA and GMPE, and improve the sea surface temperature near areas of erroneous ice in OSTIA. | Technical Likely Impact (continue on additional sheet or attach document as necessary) Warning : Please ensure the DU for the related product is informed of the change None |
| Description of risks and mitigation activities (continue on additional sheet or attach document as necessary) A parallel OSTIA analysis using the new sea ice feed has been running with good results since 21st December 2016 (first file produced is dated 20th December). The main risk in using the new ice product is the robustness of OSI SAF’s processing of the new feed, and the dissemination by ftp rather than EUMETCast. To mitigate risks of the new ice feed stopping, the operational EUMETCast sea ice product feed will be maintained and used as a backup. |
| Implementation plan (continue on additional sheet or attach document as necessary) The sea ice data used in OSTIA will be switched to the new data. | Backout plan (continue on additional sheet or attach document as necessary) If there are any issues we will revert back to the old sea ice feed. |
| Test plan (continue on additional sheet or attach document as necessary) The new product has been tested in a parallel run with good results. | Communication Plan (continue on additional sheet or attach document as necessary) This is to correct the problems reported in INC-2016-0087, describing ongoing problems with spurious sea ice in OSTIA and GMPE. |
| Related tickets INC-2016-0085 INC-2016-0087 | Scheduled Start Date / Time (UTC) Date not yet confirmed – will update. Awaiting final version of parallel feed, and the change also needs to be approved by Met Office NWP. Expected week of 9th January. | Scheduled Finish Date / Time (UTC) Same date/time as start date. |
| Decision: Accepted/Refused | Decision on implementation schedule: |

# Text boxes

Copernicus Marine Environment Monitoring Service Request For Change