#### 200909
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	AVSPASERING	-	-	-
02	Testing and configuration of upgraded pc2646	14:00	3	20090902 1400-1700
03	Qc2 Project Planning	08:00	4	20090903 0800-1200
04	Follow up activities to met.no visit and general administration.	22:00	2	20090904 1000-1200
05	-	-	-	-
06	-	-	-	-
07	Teleconference on test environement. Administration (hotel bookings) for ECSN. Continued building dev-vm116 test environment.	12:00	4	20090907 1200-1600
08	Administration and reporting. dev-vm116 test environment work and documentation.	08:00	3	20090908 0800-1100
09	dev-vm116 test environment work and documentation: installing kvalobs metadata	19:00	5	20090909 1200-1700
10	dev-vm116 test environment work and documentation: configuration of kvalobs daemons to run them on dev-vm116	18:00	3	20090910 0900-1200
11	Installed both Qc1 and Qc2 on dev-vm116, setup configuration so that all core kvalobs daemons run along with Qc2. Documented steps.	20:00	4	20090911 0800-1200
12	-	-	-	-
13	-	-	-	-
14	Fixed password configurations on kvalobs database and re-tested daemons.	09:00	3	20090914 0900-1200
15	Teleconference with Terje on setup of test environemnet and changes to stinfosys and digging into bugs. Documentation work.	17:00	2	20090915 1700-1900
16	AVSPASERING	-	-	-
17	Investigating configuration of HQC to connnect to test environment. Homogeneity testing algorithm work.	07:00	3	20090917 0800-1100
18	Testing of dev-vm116 with Qc1 and Qc2 daemons.	15:00	3	20090918 1500-1800
19	-	-	-	-
20	-	-	-	-
21	Coordination of the set-up of the autoobs feed. Configure algorithms for endurance testing.	11:00	4	20090921 1100-1500
22	Teleconference. Work on duplicate filter methods.	17:00	3	20090922 1700-2000
23	Temperature tests and interpolation methods.	08:00	3	20090923 0800-1100
24	Testing of single point interpolation techniques. Analysis and comparison of linear, TAN and TAX, model and neighbour methods.	08:00	4	20090924 0800-1200
25	Investigation of delaunay triangulation memory allocation problems manifest of virtual machine. Documentation work.	15:00	5	20090925 1500-2000
26	-	-	-	-
27	-	-	-	-
28	Debugging of triangulation routines. Problem with plotting output on dev-vm116 located.	18:00	6	20090928 1000-1600
29	Initiation of autoobs feeding mechanism to dev-vm116, trouble-shooting initial setup and cross-checks that no side-effects observed on operations. Teleconference. Adaptation of Qc2 scheduling to respond to live data.	14:00	5	20090929 1400-1900
30	Configuration file modifications. Memory leak issues for kvalobs Qc1. Test environment work. Administration.	12:00	5	20090930 1200-1700