#### 201002
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	Database management tasks on dev-vm116. Update of test environement code. EUMETGRID follow-up activities.	08:00	4	2010-02-01 0800-1200
02	Testing re-distribution code. Update of test data on development environment for operational tests. Investigate low incidence of corrections for operational windows.	12:00	5	2010-02-02 1200-1700
03	Flag specification work. Documentation	21:00	3	2010-02-03 0800-1100
04	First scrum. Testing redistribution options and interpolation choices.	12:00	3	2010-02-04 1200-1500
05	Various administrative activities and office maintenance. Analysis of kvalobs to do list.	12:00	6	2010-02-05 1200-1800
06	-	-	-	-
07	-	-	-	-
08	Kvalobs Kick-Off Meeting. Set up testing for different interpolation methods wrt precipitation conditions.	15:00	3	2010-02-08 1500-1800
09	Qc2 testing and documentation work.	10:00	2	2010-02-09 1000-1200
10	Trouble-shooting kvalobs Qc1 environment, set precipcollected_flag to be the algorithm running (food for Qc2). Review KO meeting minutes and notes.	10:00	3	2010-02-10 1000-1300
11	Short scrum (30 mins) and later teleconference. Analysis of requirements for debian package set up. Documentation of acceptance test file work.	14:00	4	2010-02-11 1400-1800
12	Flag documentation. Installation of Qt3/4 libraries on dev-vm116. Reconfigure algorithms to all run RANGE_CHECK in investigation of missing row generation.	16:00	6	2010-02-12 0800-1400
13	-	-	-	-
14	-	-	-	-
15	AVSPASERING	-	-	-
16	kvalobs interpreter discussion during Teleconferene. Investigation of database algorithm controls, Witi frameworks. Use of SeNorge to identify test data cases.	16:00	4	2010-02-16 1600-2000
17	Update and expansion of test environment. Trouble shoot missing lines in kvalobs database. Station params and obs_pgm checks.	12:00	4	2010-02-17 1200-1600
18	Work on Qc2 control flag configuration after input from the flag expert group.	10:00	4	2010-02-18 1000-1400
19	Weekly scrum. More analysis of SeNorge data.	12:30	3	2010-02-19 1230-1530
20	-	-	-	-
21	-	-	-	-
22	AVSPASERING	-	-	-
23	Analysis of SeNorge summary data. Various administration. Teleconference. Triangulation interpolation method work; check of coordinate transformations.	16:00	3	2010-02-23 1600-1900
24	Add best station options to Qc2 interpolation configuration, take input from a file listing of the best neighbours. Began work on regional separation of stations. Increase dev-vm116 capacity.	08:00	6	2010-02-24 0800-1400
25	Improvements to operational environment; missing rows and obs_pgm metadata. Rewrote and tested cron-jobs. Weekly scrum.	12:00	4	2010-02-25 1200-1600
26	Separating Qc2 distribution from kvalobs tree. Work on reconfiguration of autoconf tools.	14:00	6	2010-02-26 1400-2000
27	-	-	-	-
28	-	-	-	-