#### 201003
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	Sprint 02 Meeting (1.5hrs). Clean-up of Qc2 separate branch autoconf. Bi-monthly administration tasks.	10:30	5	20100301 1030-1530
02	Regional interpolations. Teleconference kv2kl philosophy, virtual environment managment and teleconference experience enhancement.	16:30	4	20100301 1600-2000
03	Kvalobs database configuration. Test environement algorithm checks.	16:00	3	20100301 1600-1900
04	Update of kvDataFlag with Flag Group feedback. Testing and configuration of flagging.	12:00	5	20100301 1200-1700
05	Scrum. Environment variable work. Documentation and administration.	11:00	3	20100305 1100-1400
06	-	-	-	-
07	-	-	-	-
08	Input on re-organisation. General code tidy up and documentation.	14:00	3	20100308 1400-1700
09	Documentation work. Acceptance test file.	08:00	4	20100309 0800-1200
10	Tested flag checking controls. Updated the tests to see if the data has been tested by HQC or not.	17:00	3	20100310 1700-2000
11	Weekly scrum. Update kvoss distribution after puTools changes, sorted out pkg_config issues.	12:00	3	20100311 1200-1500
12	Added cfailed setting as a configuration file option. Checks and test to ensure Qc2 only runs after corresponding Qc1 runs (redistribution algorithm and temperature interpolation).	12:00	6	20100312 1200-1800
13	-	-	-	-
14	-	-	-	-
15	Identified and corrected bug in ProcessUnitT with -99.9 missing values in paramid 213 and 215. Exapnded the logic for handling flag tests.	18:00	6	20100315 1400-2000
16	Teleconference. Refined the handling of Best Station lists.	16:00	5	20100316 1600-2000
17	Investigated problems with database and test data. Performed test database maintenance.	17:00	3	20100317 1700-2000
18	Finalised and conducted dry-runs of ALG004. Updated documentation.	08:00	6	20100318 0800-1400
19	Finalised and conducted dry-runs of ALG001. Updated documentation.	16:00	4	20100316 1600-2000
20	-	-	-	-
21	-	-	-	-
22	Kvalobs Sprint Meeting. Qc2 general tidy-up and bug fixes.	10:00	4	20100322 1000-1400
23	Re-organisation teleconference. Postgresql backup discussion and strategy with TER. Administration.	14:00	4	20100323 1400-1800
24	Qc2 Algorithm flag testing. Wrote and dry-run Qc2-FLG-E2E	18:00	4	20100324 1600-2000
25	Qc2 Scrum Meeting. Work on Qc2-OPE tests.	11:00	5	20100325 1100-1600
26	Improved Qc2 logging information. Dry-run acceptance tests and tweaked documentation.	08:00	4	20100326 0800-1200
27	-	-	-	-
28	-	-	-	-
29	Completion of the acceptance test file. Updated distributions in the lone-branch and trunk, exported latest versions to the test machines.	16:00	6	20100329 0800-1400
30	Doxygen configuration and update. Documentation of configuration file parameters.	18:00	3	20100330 1700-2000
31	Work on Qc2 presentation and demo for April 7 meeting.	12:00	4	20100331 1200-1600