201004

Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	-	-	-	-
02	-	-	-	-
03	Preparation of Qc2 presenatation slides etc.	12:00	6	2010-04-12 1000-1600
04	Rebuild of test environment on dev-vm116. Identification and debugging of Qc2/Qc1 race conditions.	11:30	5	2010-04-13 1000-1500
05	Dry-run acceptance tests on dev-vm116. Update of documentations. Preparation of meeting slides (April 7)	12:00	7	2010-04-16 1200-1900
06	At met.no ... logged in tidbank real-time.	-	-	-
07	At met.no ... logged in tidbank real-time.	-	-	-
08	At met.no ... logged in tidbank real-time.	-	-	-
09	At met.no ... logged in tidbank real-time.	-	-	-
Travel time Oslo-MUC	19:00	3	------
10	-	-	-	-
11	-	-	-	-
12	Corrections to the setup of the end-to-end flag test. Monitoring and maintenance.	08:00	2	2010-04-12 0800-1000
13	Preliminary work on debian package and teleconference with T on the same subject.	15:00	2	2010-04-13 1500-1700
14	Test file and other documentation update. Rebuilding code and merging branches after work in met.no. Troubleshooting. Became familiar with agiol tool.	16:00	4	2010-04-14 1600-2000
15	Extensive sys admin work to update libraries for installing latest environment on development platform. Fixed logging directory and path for Qc2Config, brought into line with kvPath methodology. Weekly scrum.	12:00	4	2010-04-15 1200-1600
16	Updated testfile to remove $KVALOBS use and introduce kvPath for log and configuration directories. Moved test environment to kvQc2 separate source installation. Monitored Qc2-FLG-E2E progress.	08:00	4	2010-04-16 0800-1200
17	-	-	-	-
18	-	-	-	-
19	Completed Qc2-FLG-E2E run. Analysed and posted results. Documentation.	17:00	3	2010-04-19 1700-2000
20	Work on debian package for kvQc2. Investigation of performance tests.	08:00	4	2010-04-20 0800-1200
21	Tested multiple flag settings in the configuration file and impact on running algorithms. Project admin tasks.	12:00	3	2010-04-21 1200-1500
22	Installed debian support tools. Weekly scrum. Building debian package, step by step from the documentation...	13:00	4	2010-04-22 1300-1700
23	...Continuation of debian work.	16:00	6	2010-04-23 1200-1800
24	-	-	-	-
25	-	-	-	-
26	-	-	-	-
27	-	-	-	-
28	-	-	-	-
29	-	-	-	-
30	-	-	-	-