#### 201005
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	-	-	-	-
02	-	-	-	-
03	Administration. Sprint meeting.	10:00	2	2010-05-03 1000-1200
04	Debian dev-vm101 work. Teleconference.	16:00	3	2010-05-04 1600-1900
05	Added conditional flag tests Qc2 configuration file and process control.	18:00	6	2010-05-05 0800-1400
06	Weekly scrum. Built and installed kvqc2 debian package on dev-vm101.	12:00	5	2010-05-06 1200-1700
07	Tested and documented control flag changes and related code changes.	12:00	4	2010-05-07 1200-1600
08	-	-	-	-
09	-	-	-	-
10	Trouble-shooted debian build work and attempted to construct a separate vm for debian package development. Investigated the curious world of the development repository.	18:00	4	2010-05-10 1600-2000
11	Teleconference. Debian tests and installation. Administration and sources update.	16:00	4	2010-05-11 1600-2000
12	Analysis of neighbours for interpolation.	08:00	4	2010-05-12 0800-1200
13	--oOo--	--oOo--	--oOo--	--oOo--
14	Scrum. Generalisation of single missing point interpolation.	12:30	3.5	2010-05-14 1230-1600
15	-	-	-	-
16	-	-	-	-
17	--oOo--	--oOo--	--oOo--	--oOo--
18	Refactoring code. SingleMissingPoint, work on handling the case where no max or min exists.	1100	3	2010-05-18 1100-1400
19	Completed E2E tests and analysed results.	18:00	2	2010-05-19 1800-2000
20	Troubleshooting pid file and kvPath inconsistencies in test environment.	08:00	4	2010-05-20 0800-1200
21	Addition of work arounds to test environment re different behaviour of Qc2 and Qc1 pid files.	16:00	4	2010-05-21 1600-2000
22	-	-	-	-
23	-	-	-	-
24	--oOo--	--oOo--	--oOo--	--oOo--
25	Nearest neighbour interpolation statistics work.	10:00	8	2010-05-25 1000-1800
26	Test of dev-vm128. Telecon: debian and pid issues. Neighbour statistics and R-plotting.	12:00	4	2010-05-26 1200-1600
27	Documentation of neighbour statistics for model value calculations.	17:00	3	2010-05-27 1700-2000
28	Scrum. General code tidy-up for kvqc2-1.0.0	12:00	4	2010-05-28 1200-1600
29	More code tidying. Testing of results. Preparation of 'fail-safe' kvqc2. Manufacture, deployment and testing (on dev-vm101) of kvqc2_1.0.0-1_i386.deb	12:00	7	2010-06-01 0800-1500
30	-	-	-	-
31	Sprint 5 wrap-up and Sprint 6 planning.	10:00	2	2010-05-31 1000-1200