#### 201005
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	-	-	-	-
02	-	-	-	-
03	Administration. Sprint meeting.	10:00	2	2010-05-03 1000-1200
04	Debian dev-vm101 work. Teleconference.	16:00	3	2010-05-04 1600-1900
05	Added conditional flag tests Qc2 configuration file and process control.	18:00	6	2010-05-05 0800-1400
06	Weekly scrum. Built and installed kvqc2 debian package on dev-vm101.	12:00	5	2010-05-06 1200-1700
07	Tested and documented control flag changes and related code changes.	12:00	4	2010-05-07 1200-1600
08	-	-	-	-
09	-	-	-	-
10	Trouble-shooted debian build work and attempted to construct a separate vm for debian package development. Investigated the curious world of the development repository.	18:00	4	2010-05-10 1600-2000
11	Teleconference. Debian tests and installation. Administration and sources update.	16:00	4	2010-05-12 1600-2000
12	Analysis of neighbours for interpolation.	08:00	4	2010-05-12 0800-1200
13	--oOo--	--oOo--	--oOo--	--oOo--
14	Scrum. Generalisation of single missing point interpolation.	12:30	3.5	2010-05-14 1230-1600
15	-	-	-	-
16	-	-	-	-
17	--oOo--	--oOo--	--oOo--	--oOo--
18	Refactoring code. SingleMissingPoint, work on handling the case where no max or min exists.	1100	3	2010-05-18 1100-1400
19	Completed E2E tests and analysed results.	18:00	2	-
20	-	-	-	-
21	-	-	-	-
22	-	-	-	-
23	-	-	-	-
24	-	-	-	-
25	-	-	-	-
26	-	-	-	-
27	-	-	-	-
28	-	-	-	-
29	-	-	-	-
30	-	-	-	-
31	-	-	-	-