#### 201007
Dag	Beskrivelse	Tid Start	Timer/hrs	Tidbank Tid
01	Fixed precision bug in kvqc2 and completed corresponding testing and documentation.	08:00	4	20100701 0800-1200
02	Created new debian package. Confirmed standard installation method with apt-get now worked. Updated documentation. Completed periodic administration tasks.	17:00	3	20100702 1700-2000
03	-	-	-	-
04	-	-	-	-
05	Expanded the flag controls in the configuration file. Included a NOT designator.	08:00	6	20100705 0800-1400
06	Tested the checking of individual nibbled for release of Qc2.	18:00	2	20100708 1800-2000
07	Development work for plotting routines to summarise config file settings. Brief telecon on Qc2 status and open actions.	10:00	4	20100706 1000-1400
08	More work on cfg console.	17:00	2	20100708 1700-1900
09	Analysis of flag settings and update of specification following inputs from kvalobs project team.	16:00	4	20100709 1600-2000
10	-	-	-	-
11	-	-	-	-
12	Started work on useflag controls in Qc2.	06:00	3	20100712 0800-1100
13	Added useinfo flag settings. Administatrion.	16:00	4	20100713 1600-2000
14	Testing of new algorithm controls.	09:00	3	20100714 0900-1200
15	Investigated bug in setting default flag settings.	10:00	2	20100715 1000-1200
16	Fixed and tested flag controls with useinfo support. Added time checks.	10:00	5	20100716 1000-1500
17	-	-	-	-
18	-	-	-	-
19	Configuration and testing of updated algorithm with useinfo checks on dev-vm101. Teleconference post sprint.	14:00	3	20100719 1400-1700
20	Identification and correction of bugs, rebuilt kvqc2 and made new debian package.	12:00	2	20100720 1200-1400
21	Deployment and testing of kvqc2 1.0.4	08:00	3	20100721 0800-1300
22	Updated algorithm with typeid controls.	19:00	5	20100722 1500-2000
23	Testing and documentation	11:00	5	20100723 1100-1600
24	-	-	-	-
25	-	-	-	-
26	F	-	-	-
27	F	-	-	-
28	F	-	-	-
29	F	-	-	-
30	F	-	-	-
31	-	-	-	-