# Checklist for upgrading production servers to 2.8
Sites to be upgraded on damocles.met.no:
- damocles (owns damocles_metadata and damocles_userbase)
- dokipy
- ipycoord
- gcwdemo
Other sites:
arcticdata (separate server)
## Phase 1. Preparation
### Site configuration
This should ideally be setup via https://svn.met.no/projects/metamodapps/, but will take too long to figure out. Instead will use existing generated master_config as starting point and backmerge changes to svn later. Custom styles ignored at this point - must be added later.
Must be repeated for each site.
### Metamod source
- checkout to /metno/metamod/metamod28/trunk as root
- chown to damocles (needed for building)
## Phase 2. Setting up new database
Only done once.
- which xml files should be used to populate the DB?
  - /metno/metamod/damocles/webrun/XML/DAMOC ?
## Phase 3. Setting up prototype
This will setup a generic Metamod 2.8 instance to test the system is running. Customization will be done afterwards, and the installation re-run.
Must be repeated for each site.
### Generate target
### Test Catalyst
### Apache configuration
### Install services
Do not run install_jobs.sh; instead install links manually.
## Phase 4. Adding custom functions and styling
Todo by someone else (have no idea what is required and how to implement it).
Must be repeated for each site.