# WDB Roadmap
The WDB roadmap is an attempt to outline what the objectives of the WDB development team are for the next 12 month period. Reality, of course, will not cooperate with us, so we will probably both be late and overly optimistic. Nevertheless, having the roadmap serves a number of purposes:
- It provides you information about where you can contribute
- Everyone is always busy and has pressing requirements. Having clear objectives makes our work more efficient, and allow us to utilize our limited resources efficiently
- Having deadlines allows for better coordination between developers
The roadmap is subject to change at any time, depending on the progress made and on the availability of the people required for working on the different issues.
### WDB version 0.6.0 (February 2008)
WDB version 0.6.0 is intended as the first “production-ready” release. It is scheduled to be released into production with the Hindcast project shortly after release.
Feature	Date Completed	Related Bug	Requirements	Assigned
Bug fixing on version 0.5.0	2008-01-30	1, 2, 22, 35, 40		Michael A.
Meta data automation	2008-01-25			Vegard B.
Loading of FELT files	2008-01-11		Felt2Grib must be available	Michael A.
Debian package for WDB	2008-01-28			Vegard B.

Issue List for WDB version 0.6.0
### WDB version 0.7.0 (April 2008)
WDB version 0.7.0 upgraded the WDB Call Interface significantly. After this release, it is hoped that there will be no further major changes to the interface.
Feature	Date Completed	Related Bug	Requirements	Assigned
Bug fixing on version 0.6.0	2008-03-24	42		Michael A./Vegard B.
Correct metadata for Hirlam and WAM data	-	6, 7		Michael A.
Data Model corrections	2008-03-24			Michael A.
Improved WCI Interface /support for namespaces	2008-03-24		Data model corrections	Michael A./Vegard B.
Support for negative data versions	2008-02-04	12		Vegard B.
Correct metadata for Hirlam and WAM data	-	6, 7		Michael A.
Correct metadata for EPS data	-			Michael A.
Support for metadata info (wci.info)	2008-05-28			Michael A.
Support for data browsing (wci.browse)	2008-05-28			Michael A.
SMS-Support for GRIB Loading	2008-05-26			Vegard B.
Support for Data Cleaning	2008-05-26			Vegard B.
Native support for FELT Loading				Michael A./Vegard B.

Issue List for WDB version 0.7.0
### WDB version 0.8.0 (January 2009)
Version 0.8.0 will upgrade the WCI user interface's use of types in the WCI interface. Version 0.8.0 is currently in development.
Feature	Date Completed	Related Bug	Requirements	Assigned
Bug fixing on version 0.7.x		44, 46
wci.timespec and wci.levelspec deprecated				Vegard B.

Issue List for WDB version 0.8.0
### WDB version 0.9.0 (March 2009)
In planning stages. This is expected to be the “beta-release” version for the PROFF project.
Feature	Date Completed	Related Bug	Requirements	Assigned

Issue List for WDB version 0.9.0
### WDB version 1.0.0 (June 2009)
WDB version 1.0.0 is intended as the “final” production-ready version of WDB for the PROFF project. Prior to this release, there should be few major bugs left in the system, and no stability or reliability bugs.
Feature	Date Completed	Related Bug	Requirements	Assigned

Issue List for WDB version 1.0